High-Value Pending Items Across All Projects

Project: A1i | Priority: High | Status: Open | Created: 2026-03-12

Tags: roadmap, planning, stripe, onboarding, middleware, corvascular

High-Value Pending Items — Full Audit (March 2026)

Tier 1 — Revenue & Payment Impact

Stripe Payment Link Integration (A1i)

•  **Status:** Not started — plan exists at `STRIPE_PAYMENT_LINK_IMPLEMENTATION.md`

•  Lets customers pay invoices instantly via ACH (0.8%, capped $5) or credit card

•  Auto-generates payment link with every invoice

•  Real-time Stripe webhook notifications

•  Auto-syncs payments to QuickBooks Desktop via QB Middleware

•  Email templates with "Pay Now" buttons

•  New `stripe_invoice_links` table needed

•  **Estimated savings:** ~$1,800/mo vs card-only

•  **Est. time:** 4 weeks (infra → email → QB sync → polish)

Onboarding Wizard — Phase 2 (A1i)

•  **Status:** Not started — Phase 1 (Pending Signups) is COMPLETE

•  5-step wizard: company details, plan selection (Starter/Professional/Enterprise), services interest

•  Requires `onboarding_applications` table

•  Auto-save progress between steps

•  **Blocks Phase 3 (Stripe Billing)**

•  Docs at `A1i-Customer-Onboarding-Docs/`

Stripe Billing Integration — Phase 3 (A1i)

•  **Status:** Not started — depends on Phase 2

•  14-day free trial (toggleable by devs)

•  Stripe checkout integration

•  Automatic tenant creation on payment/trial start

•  Subscription management + invoice history

•  Billing portal for customers

•  Webhook handler for subscription lifecycle

•  Trial settings UI in admin dashboard

•  **Est. time:** 2-3 weeks

CorVascular Stripe Webhook Handlers

•  **Status:** 25 TODOs in `src/app/api/stripe/webhook/route.ts`

•  Missing handlers for: payment failed, dispute updated, charge refunded, invoice payment succeeded/failed, subscription created/updated/deleted

•  **No customer or admin notifications** on any of these events right now

•  High risk — flying blind on failures, refunds, disputes

---

Tier 2 — Customer-Facing Features

Equipment Management (A1i)

•  **Status:** 0% complete — all 7 phases PENDING

•  Rename "Devices" → "Equipment" throughout UI

•  Add 10 new custom fields (custom_field_11–20)

•  Add invoice_date, warranty_expiration_date, software_version

•  CSV import with field mapping UI

•  Roadmap: `docs/roadmaps/EQUIPMENT_MANAGEMENT_ROADMAP.md`

Credit Memo Phases 4-8 (A1i)

•  **Status:** 42% complete (Phases 1-3 done/in progress)

•  Phase 4: Enhanced line items UI, batch creation, templates

•  Phase 5: Void, update, delete operations

•  Phase 6: Refund processing (issue checks, track refunds)

•  Phase 7: Reporting & analytics (summary cards, aging report)

•  Phase 8: Integration with RMA, orders, support tickets

Bulk Email Testing & Launch (A1i)

•  **Status:** Feature is BUILT — Phase 6 testing pending

•  Needs: SES simulator testing (bounce, complaint, success), warm-up flow test, auto-suspension test, cross-tenant suppression test

•  Then production deployment

•  **Low effort, high return — just needs testing**

Newsletter Campaign Agent (A1i)

•  **Status:** Not started — plan at `NEWSLETTER_AGENT_PLAN.md`

•  Campaign creation & scheduling via Vercel Cron

•  Subscriber segmentation (region, engagement, org type, product ownership)

•  Open/click tracking with pixel + link wrappers

•  Engagement scoring (0-100)

•  DB infrastructure already exists (newsletter_subscriptions, newsletter_automation_settings, email_templates tables)

Build Your Case Page (CorVascular)

•  **Status:** Not started — content spec at `docs/BUILD_YOUR_CASE_PAGE.md`

•  Helps lab managers justify VasoGuard purchase to admins/budget holders

•  Pain point messaging, total cost of ownership, ROI projections

•  Downloadable business case PDF

•  Links to ROI Calculator and Medicare Rates pages

---

Tier 3 — Infrastructure & Reliability

QB Middleware Windows Service — Phase 2

•  **Status:** 0% — Phase 1 is 75% done

•  Creates Windows Service for auto-start on boot + crash recovery

•  Scripts: install-service.js, uninstall-service.js, service-control.js

•  Foundation for Phases 3-9

•  Enables "Restart Middleware" button in tray app

QB Middleware Installer — Phase 3

•  **Status:** 0% — depends on Phase 2

•  Inno Setup 6.x installer with portable Node.js

•  Tenant config wizard, tunnel token wizard

•  PowerShell config generator

•  Test on clean Windows 10 & 11

Cloudflare Tunnel — Phase 4

•  **Status:** 0% — depends on Phase 2

•  External connectivity for QB Middleware

•  Currently requires manual setup per customer

•  PowerShell script for cloudflared service install

A1i Subscription Webhook Emails

•  5 TODOs in `src/app/api/a1i/subscription/webhook/route.ts`

•  Missing: cancellation confirmation, trial ending reminder (3 days before), payment receipt, payment failure with retry instructions, 3D Secure authentication

•  None of these send emails currently

Quote Request Anti-Spam (CorVascular)

•  **Status:** Plan exists at `docs/plans/2026-03-06-quote-antispam.md`

•  Token generation endpoint + HMAC validation

•  useAntiSpam hook with honeypot field

•  Wire into 5 quote modal components

•  9 implementation tasks, 5 test scenarios

---

Tier 4 — UX & Code Quality

Upgrades Page Redesign (CorVascular)

•  **Status:** Design spec done at `docs/plans/2026-03-06-upgrades-page-redesign.md`

•  Animated visual journey replacing flat grid

•  5-zone page: dark hero → upgrade spine → device stations → module branches → comparison → CTA

•  Vertical glowing spine with traveling dots, Framer Motion scroll reveals

Store Pages UX Improvements (CorVascular)

•  5 pending issues from `docs/CORVASCULAR_STORE_UX_ANALYSIS.md`

•  Left nav too narrow (80px → 140-160px), font too small (12px → 14-15px)

•  Product card spacing cramped

•  Title truncation inconsistent

•  Filter controls need larger touch targets (44px min)

Store Pages Refactoring (CorVascular)

•  **Status:** Plan at `STORE_PAGES_REFACTORING_PLAN.md`

•  78% code reduction (5,759 → ~1,200 lines) across 9 pages

•  Extract ProductCard, StorePageLayout, StoreProductGrid

•  **Est. time:** 2-3 hours

Z-Index & Input Component Standardization (CorVascular)

•  10+ arbitrary z-index values (0 to 100002) — needs Tailwind config scale

•  76 raw `<input>` tags across 16 files instead of Input component

•  Modal backdrop opacity: 5 different values — standardize to 50%

•  15 different border-radius values

---

Top 5 Recommendations (Biggest Bang for Buck)

1. **Stripe Payment Links** — Direct revenue, customers self-pay invoices

2. **Onboarding Wizard + Stripe Billing (Phases 2+3)** — Self-service signup-to-payment pipeline

3. **CorVascular Stripe Webhooks** — 25 unhandled payment events = high risk

4. **Bulk Email Launch** — Already built, just needs testing and deploy

5. **QB Middleware Windows Service + Installer** — Eliminates manual customer setup